## Slide 1: CLIENT NAME LEARNING MANAGEMENT SYSTEM IMPLEMENTATION
Project Kickoff Meeting
January 9th – 10th 2018

## Slide 2: Kickoff Meeting Agenda
Topic | Presenter
1. Introductions / Project Team | All
2. Project Scope Overview | YM Project Sponsor
3. Project Team Member Roles & Responsibilities | YM Project Manager
4. LMS Implementation Playbook Walkthrough | YM Project Manager
5. Delivery Approach | YM Project Manager
6. Critical Success Factors – Project Governance and Plans | YM Project Manager
7. Solution Fit/Gap Identification | All
8. Assumptions/Risks | YM Project Manager
9. High Level LMS Implementation Timeline | YM Project Manager
10. Next Steps | All
11. Questions/Concerns | All
Kickoff Meeting Agenda

## Slide 3
Introductions /Project Team
YM Team
Client Team

## Slide 4
While we have all the key stakeholders in the room, we pose these questions:
If we envisioned a “win” for years 1 and beyond, can you define what is victory in this implementation?
What business challenges will it meet and conquer?
What audiences will it address and what will make the most impact in your opinion?
A victory defined: Business Case

## Slide 5
MVP Deliverables and Goals
Project Scope

## Slide 6
Out of Scope

## Slide 7
Roles and Responsibilities - Yourmembership

## Slide 8
Roles and Responsibilities – Client Name

## Slide 9
LMS Implementation Timeline

## Slide 10
LMS Implementation PM Framework

## Slide 11
LMS Project Phases
Kick-off
Introduction and Project Scope
Project Plan Defined
Requirements
Focus streams defined and documented
Statement of Work approved
Deploy
Production Readiness
Go – live
Implementation
Focus streams
executed
QA
Transition
Transition to support
30 day check-in

## Slide 12
Communications Path
  Project Manager: PM Name
  Escalation: Exec Sponsor Name
Change Management Process
  Defining scope, priority and approval
Quality Assurance & Testing Approach
  Use cases developed through Requirements
  One list – one view
Risk Management – Identified Risk /Risk Register
  Identify, flag and collaborate
Critical Success Factors – PM Approach

## Slide 13
YM Project Governance

## Slide 14
Walkthrough of Legacy Learning Portal
Walkthrough of YM Crowd Wisdom
Solution Work Streams
Solution Identification/Fit Gap Analysis

## Slide 15
LMS Solution Work Streams
Goals, Strategic Objectives, and User Experience desired
Selection and Configuration of features, modules
Integration and Data exchange
Assessment + Evaluations
Content
Business Rules, CEU, Certificates, Roles, Permissions
Branding + the Look & Feel
Customizations
Training and User Support
Program Excellence

## Slide 16
Goals, Strategic Objectives, and UX desired

## Slide 17
Selection and Configuration of features, modules

## Slide 18
Identify Integration Points – User Cycle
  Authentication (SSO) and User Profiles
  Roles and Responsibilities
  Catalog and Store User Flow
  Transaction Processing
  Enrollment Subscriptions
  Credits Earned
Integration and Data Exchange

## Slide 19
General Walkthrough of advanced branding requirements (Logo & Colors)
Overall Web Presence Needs
Configuration Options
  Dashboards
  Widgets
  Tabs
  Modules
Branding – Look and Feel

## Slide 20
Business Rules, CEU, Certificates
Assessments and Evaluations
Content

## Slide 21
Training
User Support
Training and User Support

## Slide 22
Specific Business Rules
Special Functionality Requirements
Customizations

## Slide 23
Assumptions

## Slide 24
Constraints / Dependencies

## Slide 25
Review of items covered today
Review of action items for core team
Recap and Overview of Day 1

## Slide 26
Go-live Readiness Plan
Go-live Planning

## Slide 27
Transition to Support Process
Transition to Support Roles and Responsibilities
Transition to Support Acceptance Criteria
Client Support Contacts and Users
Project Closure
Transition to Support

## Slide 28
Identified Risks

## Slide 29
Wrap Up
Next Steps

## Slide 30
Q&A